## Slide 1: Rule of Project
Chau Thanh Nhan 11-22-2016

## Slide 2: Agenda
Why?
Mail
Redmine
Pull/Push GIT
SCM Flow
Mean of “Done”
Report

## Slide 3: Why?
Shared the project information
No conflict
Support and work together

## Slide 4: Mail
Subject Mail
  Add prefix [projectname]
  Could add prefix [recevied name] after projectname
  Ex: Subject: [MagentoProject][Nhan]Setup Environment
Mail Meeting
  Use meeting template to invite
  Must have Invite, Time, Location
  Must have Agenda of meeting
Content Mail
  Should explain detail.

## Slide 5: Redmine
Member don’t create task without parent task
Task MUST have category and target version

## Slide 6: Pull/push Git
Should use TortoiseGIT
Get latest version of source code
Should use SSH(don’t use http)
Pull Time: 08:30
Push Time: 16:30

## Slide 7: SCM Flow
Develop
  All Member
Master
  Configuration Controller
Release
  Configuration Controller
Product
    Configuration Controller
  Configuration Controller is assigned by Leader

## Slide 8: MEAN OF “DONE”
Task is done after is confirmed from Leader.
Coding Task is done if is passed coding, unit test, review.

## Slide 9: Report
Daily Report
  Get Plan/Start Date/ Due Date/ Progress from Redmine
  If task is late, we need to input the problem
  Do input/report the sub tasks which is created by yourself
  Use Daily Report Template
Log Time
  Input Log time redmine everyday
Weekly Report
  Collect problems, efforts, Plan

## Slide 10: The end
Thank You