## Slide 1: Project: Training(MAGENTO). Week: 47 Leader: NhanCT
Overall Status
Overview and Purpose
- Training & support to develop magento’s extension.
Assign Head Count: 5
Deadline: 2016/11/30
Estimation: 5 MM
Achievements Last Week
[NO 9-267] Translation Extension
  Analyze and find solution: 100%
  Sample Coding: 70%
Next Week
[NO 9-267] Translation Extension
    Sample Coding: 100%
[No 1-2]Email address identity confirmation
[No 1-3]Confirmation for inputted member information
Decisions Required
Green
-.
Metrics
Measurement Method /Success Criteria
QA: 0/0; Issues: 0/0
Delay: None
Major Milestones
Risk and Issues
MD | Activity | Planned | Actual
100 | Training | 2016/11/30 | 
Issue | Root Cause | Proposed Solution /Action